Public Involvement Process – Overall Summary

*Primarily street process, but can be used as a guide for other sections

Generic Postcard to Neighborhood [Date Sent]

- Time of Initial Survey

Create Project Page on Engineering Website [Date Created]

Defining Scope of public engagement

- What are aspects of the project that the public can influence?

Public Informational Meeting No. 1 [Date Held]

- Letter [Date Sent]

- Postcard [Date Sent]

- Web update [Date Sent]

- Questionnaire [Date Sent]

  - Questionnaire results for specific design questions that could impact design

- Hannah creates FB event and posts on social

- PIM debrief

*Public Informational Meeting No. 2, No.3, etc… (If Needed)

- Letter

- Postcard

- Questionnaire

Transportation Commission [Date Approved]

- Public Comment opportunity

Board of Public Works [Date Approved]

- BPW Public Hearing Notice Letter

- Preliminary Schedule of Assessments

- Proposed Design Fact Sheet

  - Includes tree removals

- Public Comment Opportunity

Common Council [Date Approved]

- Common Council Notice Letter

- Public Comment Opportunity

Construction Start Notification [Date Sent]

- Notice Letter or Postcard

- Tree removals highlighted

- Fact Sheet

Temporary Road Closure Postcard [Date sent]

- Necessary for non-street projects where roads are closed and utilities shut off and this is delayed from the construction start notification letter

Pre-Construction Public Informational Meeting (If Needed, On-Site, In-Person) [Date Held]

- Send W/Construction Start Notification

Project Page Updates

- Monthly for typical street reconstruction projects, weekly for bigger arterial projects

- Keep in regular contact with Construction Inspector

Post-Construction Letter [Date Sent]

- Restoration Info